PROJECT ACTION PLAN & TIMELINE

Superstore Sales Data Analysis Project

| Project Component | Component 2 – Action Plan & Timeline |
| --- | --- |
| Project Duration | 15 February 2026 – 20 March 2026 |
| Total Days | 33 working days |
| Total Phases | 6 Phases (Phases 4 & 5 optional) |
| Final Deliverable | Full project package with GitHub repository |

Project Overview

This action plan outlines the complete day-by-day schedule for the Superstore Sales Data Analysis project. The project begins on 15 February 2026 and concludes on 20 March 2026, spanning 33 days across six structured phases. The plan covers all components described in the project brief: the research report, action plan, exploratory data analysis, optional predictive modelling, optional Power BI dashboard, and GitHub repository documentation.

Phase 1  |  Research Report

15 Feb – 21 Feb 2026  ·  7 days  ·  Project Component 1

| Day / Date | Task & Activity | Deliverable / Output |
| --- | --- | --- |
| Day 1–2 15–16 Feb | Define key terms: Data Analytics, Data Science, AI. Explore role in business — KPIs, strategic decision-making, customer understanding. | Notes / draft paragraphs on definitions & business role |
| Day 3–4 17–18 Feb | Focus on sales analysis: customer behaviour, product performance, regional trends. Literature review: common datasets, visualization role, predictive modelling (LR & Moving Averages), hypothesis testing. | Literature review section draft |
| Day 5 19 Feb | Domain-specific relevance for retail businesses. Ethical considerations: data privacy, responsible use, algorithmic bias, security. | Ethics & relevance section draft |
| Day 6–7 20–21 Feb | Structure and format the full report (Introduction → Conclusion). Add proper citations (APA/IEEE format). Proofread and finalise PDF deliverable. | Final research report (PDF) — Component 1 complete |

Phase 2  |  Action Plan

22 Feb – 24 Feb 2026  ·  3 days  ·  Project Component 2

| Day / Date | Task & Activity | Deliverable / Output |
| --- | --- | --- |
| Day 8 22 Feb | Clearly state the project objective. Specify the Superstore Sales dataset source (Kaggle) and access method. List required tools & libraries: Python, Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn. | Project goal statement & data acquisition plan |
| Day 9 23 Feb | Set up Python environment and install all libraries. Plan EDA steps: summary statistics, category analysis, regional analysis, time-series. Outline optional predictive modelling steps and Power BI dashboard plan. | Environment setup checklist; EDA & modelling outline |
| Day 10 24 Feb | Plan documentation and reporting approach (Jupyter Notebook comments, README). Draft the full project timeline (this document). Finalise and format the action plan deliverable. | Action plan document (Word/PDF) — Component 2 complete |

Phase 3  |  Comprehensive EDA & Hypothesis Testing

25 Feb – 8 Mar 2026  ·  12 days  ·  Project Component 3

| Day / Date | Task & Activity | Deliverable / Output |
| --- | --- | --- |
| Day 11–12 25–26 Feb | Load the Superstore Sales CSV using Pandas. Inspect data types, shape, and column names. Identify and handle missing values and duplicates. | Clean dataset loaded in Jupyter; initial inspection complete |
| Day 13–14 27–28 Feb | Calculate summary statistics for Sales, Profit, Quantity, and Discount. Present descriptive statistics table (mean, median, std dev, min, max). | Summary statistics table in notebook |
| Day 15–16 1–2 Mar | Group data by Category and Sub-Category. Calculate total sales and profit per group. Create bar charts and pie charts for category-level analysis. | Bar charts & pie charts for categories |
| Day 17–18 3–4 Mar | Group data by Region and Customer Segment. Calculate total sales and profit per group. Create bar charts for regional and segment-level performance. | Bar charts for region and segment analysis |
| Day 19–20 5–6 Mar | Convert 'Order Date' column to datetime format. Aggregate sales data by month and year. Create line charts to visualise sales trends over time. | Time-series line charts in notebook |
| Day 21–22 7–8 Mar | Hypothesis 1: Test if average sales in West > East (independent t-test). Hypothesis 2: Test if Technology profit > Office Supplies (compare totals, apply t-test). State H₀ and H₁, report t-statistic and p-value, draw conclusions. | Hypothesis testing section with results & interpretation |
| Day 23 9 Mar | Write a clear summary of key business insights derived from the EDA. Highlight top categories, best regions, seasonal patterns, and profit drivers. | Key insights summary paragraph in notebook |
| Day 24 10 Mar | Review all code, add comments and markdown explanations throughout. Ensure all visualisations are labelled, titled, and interpreted. Export clean Jupyter Notebook. | Completed, documented Jupyter Notebook — Component 3 complete |

Phase 4  |  Model Building & Prediction (Optional)

11 Mar – 14 Mar 2026  ·  4 days  ·  Project Component 4 — Optional

| Day / Date | Task & Activity | Deliverable / Output |
| --- | --- | --- |
| Day 25–26 11–12 Mar | Prepare data for Linear Regression: select Quantity (independent) and Sales (dependent). Ensure data is time-ordered for Moving Averages. Split data into training and testing sets (80/20 split). | Prepared datasets ready for modelling |
| Day 27–28 13–14 Mar | Train a simple Linear Regression model using Scikit-learn. Evaluate model performance using R-squared (R²) metric. Calculate Moving Averages with 3-month and 6-month window sizes. Visualize moving averages alongside actual sales data. | Linear Regression model with R² score; Moving Averages visualisation — Component 4 complete |

Phase 5  |  Power BI Interactive Dashboard (Optional)

15 Mar – 18 Mar 2026  ·  4 days  ·  Project Component 5 — Optional

| Day / Date | Task & Activity | Deliverable / Output |
| --- | --- | --- |
| Day 29 15 Mar | Connect Power BI Desktop to the Superstore Sales CSV file. Load and preview data; verify data types in Power Query. Create initial bar charts for Sales and Profit by Category and Sub-Category. | Data loaded in Power BI; initial visuals created |
| Day 30 16 Mar | Build bar charts for Sales and Profit by Region and Customer Segment. Create a line chart for Sales Trends over time. Add KPI cards showing Total Sales and Total Profit. | Regional and segment visuals; KPI cards |
| Day 31 17 Mar | Implement interactive filters and slicers for Region, Category, and Time Period. Test all filters to ensure cross-visual interaction works correctly. | Fully interactive filtered dashboard |
| Day 32 18 Mar | Arrange all visualisations in a logical, professional dashboard layout. Take screenshots of key dashboard views. Write documentation explaining design choices and key insights. Export .pbix file. | .pbix file + screenshots + documentation — Component 5 complete |

Phase 6  |  GitHub Repository & Final Submission

19 Mar – 20 Mar 2026  ·  2 days  ·  Project Component 6

| Day / Date | Task & Activity | Deliverable / Output |
| --- | --- | --- |
| Day 33 19 Mar | Create a new GitHub repository for the project. Organise folder structure: /data, /notebooks, /reports, /dashboard. Push all Jupyter Notebooks, Python scripts, and reports. Upload .pbix screenshots (not the binary if too large). | GitHub repository with all code and assets uploaded |
| Day 34 20 Mar | Write a comprehensive README.md covering: project overview, dataset source, folder structure, instructions to run code, key findings summary, tools used, and acknowledgements. Do a final review of all six deliverables. Ensure every component is complete and submitted. Project complete. | README.md published; all 6 components delivered — PROJECT COMPLETE |

Project Timeline Summary

| # | Phase | Dates | Days | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Research Report | 15 – 21 Feb | 7 days | Written report (PDF) |
| 2 | Action Plan | 22 – 24 Feb | 3 days | Action plan document (Word/PDF) |
| 3 | EDA & Hypothesis Testing | 25 Feb – 10 Mar | 14 days | Jupyter Notebook with EDA |
| 4 | Model Building (Opt.) | 11 – 14 Mar | 4 days | Modelling notebook |
| 5 | Power BI Dashboard (Opt.) | 15 – 18 Mar | 4 days | .pbix + screenshots + docs |
| 6 | GitHub & Wrap-up | 19 – 20 Mar | 2 days | GitHub repo + README |

| Total project duration | 33 days ¦ 15 February 2026 – 20 March 2026 |
| --- | --- |